## Jan 22, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNTAxMTVUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda:

* Bishal: API changes in invitation feature (removing update invitation API)

Document link: <https://docs.google.com/document/d/184bKA1xoJJIpCYfz4J1iGZHE2xeK97yo5R3sDd67K1Q/edit?tab=t.0>

Working on notification management service.

* Kaushal: Working on Vault Listing Component(Grid And List View), Sidebar navigation fixes
* Bhesh: Finance Background Task: CI/CD and folder structure completed, task scripts almost completed

Previous Action Items

* Create Spreadsheet for cloud functions and services that we have running for GCP (working on it)

Action items

* Jira ticket vault api for passwords

## Jan 17, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNTAxMTVUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bishal: Mailgun webhook deployment completed, Notification Service Deployment (only contains mail webhook for now), changes in database for update invitations (tracking old mails)
* Kaushal:Worked on updating **Dashboard UI**, focusing on refactoring and improving the visual elements and usability.Added an **Error Page** and **Not Found**, improving the overall navigation and error handling experience for users.**Typography fixes.**
* Design Items from Stuart.
* Bhesh: Implementing plaid background sync tasks,Lolo Core DB schema Changes, Multiple Database Synchronization,

Previous Action Items

* ~~Include per user basis notification for the notification center~~
* Create Spreadsheet for cloud functions and services that we have running for GCP

Action items

## 

## Jan 15, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNTAxMTVUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bishal: flow optimization for sending email, Mailgun webhook deployment, Notification Service Development

<https://app.diagrams.net/#G10oTU6I_LxVv7u4gO_YGSW70ehnNuLzAe#%7B%22pageId%22%3A%22dDkAhWwixEEjy6i4ndzL%22%7D>

* Kaushal: LOLO Design System Implementation/Typography components and Sidebar Navigation.
* Bhesh: Google Cloud sql connection alternatives review, Devops diagram updates

Previous Action Items

* ~~Add edge cases of mailgun with their status code in the google sheet. (to email, and their status code and response message).~~ [~~Link~~](https://docs.google.com/spreadsheets/d/1V63Pc3tlsZW_ZPjqpuopzmNJuzIchdL4yQ0RU6AGxWw/edit?gid=644617168#gid=644617168)
* ~~Toggle between sms and email (~~[~~Creating a notification center schema~~](https://dbdocs.io/brthapa/LOLO-Legacy?view=relationships)~~)~~
* Best practices document for sensitive documents (Waiting to hear from the GCP folks)
* Email Template for mail gun from stuart (Low Priority)
* Architectural diagram highlighting firebase app hosting , secret manager and caching ([LINK](https://drive.google.com/file/d/1b0bpNy1QQiPlfuiPBQ4oFI4nTQL-rs73/view?usp=sharing))

Action items

* Include per user basis notification for the notification center
* Plaid API throttle research

## Jan 10, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNTAxMTBUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Kaushal: Research on Refresh and access token, Frontend code Responsiveness/optimization
* Bishal: Research on Mailgun webhook to update mail status, Inventory List for email errors
* Bhesh: Research on background task using cloud task and cloud functions

[Background Taks for Plaid](https://docs.google.com/document/d/1-XRGjXhAJHwYrGyh1dghlWTvYFjGlgihXu-8RxNVJfE/edit?usp=sharing)

Previous Action Items

* Best practices document for sensitive documents (Waiting to hear from the GCP folks)
* Email Template for mail gun from stuart (Low Priority)

Action items

* Add edge cases of mailgun with their status code in the google sheet. (to email, and their status code and response message).
* Toggle between sms and email
* ~~Update worker pool card on notion about the use cases and other alternatives~~
* Architectural diagram highlighting firebase app hosting , secret manager and caching

## Jan 8, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMjdUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bishal: Email Service: Mailgun changes to use templates for sending invites (demo).

PubSub Consumer has been deployed.

* Kaushal: SignOut functionality integrated, Dashboard redesign, creating Higher Order Components(HOC)
* Bhesh: Working on Plaid Background task to update balances and accounts information

Previous Action Items

* Best practices document for sensitive documents (Waiting to hear from the GCP folks)
* Email Template for mail gun from stuart (Low Priority)
* ~~cloud schedular new model in gcp~~

Action items

* ~~Separate User management cloud run service account on notion card~~
* Inventory list of emails for immediate email retry: Maintain in excel sheet

## 

## Jan 3, 2025 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMjdUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bishal: Completed email service using mail gun, waiting for a permission on gcp, Working on Pub Sub Consumer for email response.
* Kaushal: Frontend Optimization, Fetching data in parallel whenever required, Converting client components to server components
* Bhesh: Document and diagram for Separating service accounts,Working on background task to sync balances and accounts for each user

Previous Action Items

* Mail gun account dashboard access
* Plaid Background task to update balances and accounts information
* Best practices document for sensitive documents
* ~~Create a notion card for service account for email service~~
* ~~Add Service account in the architectural diagram~~

Action items

* Email Template for mail gun from stuart
* Inventory list of emails for immediate email retry
* cloud schedular new model in gcp

## Dec 24, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bishal: Integrated pub/sub trigger during invitation (demo), Predefined Asset list API (add, update and delete predefined asset list) deployed, Service Account keys access for local development
* Bhesh: Analyzing Service Account for all the services, Researching on Firebase App hosting for frontend
* Kaushal:Added Comments on Frontend, Architectural diagram and documentation on how the UI works, separating client and server components as per requirement.

Previous Action Items

* ~~Mail gun account access~~
* Plaid Background task to update balances and accounts information
* Password Management best practices document
* ~~Create a notion card for service account for email service~~
* Add Service account in the architectural diagram
* ~~Arch diagram that depicts how the UI works/renders, document for traffic management, server and client side components~~

Action Items:

* To-do: create to-do card for renaming predefined asset API.
* Create a card for Service Account keys access for local development
* Firebase App hosting Architecture and security considerations

## 

## 

## Dec 20, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bhesh: Pub/sub & Email Service Cloud function authentication, CI/CD Pipeline
* Bishal: Working to integrate pub/sub trigger during invitation, Predefined Asset list API (add, update and delete predefined asset list) completed
* Kaushal: Refactoring and making frontend code more organized

Previous Action Items

* ~~Mail gun account access~~
* Plaid Background task to update balances and accounts information
* Password Management best practices document

Action items

* Create a notion card for service account for email service
* Add Service account in the architectural diagram
* Arch diagram that depicts how the UI works/renders, document for traffic management, server and client side components

## Dec 18, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bhesh: Email Service Cloud Function Deployment For invitation
* Bishal: RBAC implementation on User Management and Secret Management
* Kaushal: Onboarding & Dashboard Design as per Figma

Previous Action Items

* Follow up on logo for logo not available institutions
* Mail gun account access
* Follow up on Password Management best practices document

Action items

* It seems to be good for now: Adding predefined asset folder from the admin which propagates on all other users asset directory (trigger new re build)
* Plaid Background task to update balances and accounts information

## Dec 11, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bhesh: Devops Diagram and Documentation Updates, Bug Fixes
* Bishal: Invitation Update Logic changes, Onboarding Progress track api, Bug Fixes
* Kaushal: Color palette addition on the frontend, Demo

Previous Action Items

* ~~Update the architectural diagram with third party integrations~~
* Stuart to give the logo for logo not available institutions (chase logo)
* Mail gun account access

Action items



## Dec 6, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Bhesh: Plaid Institution Selection Changes according to our discussion, Plaid Search API Paginations
* Bishal: API changes in asset management to get files of the household and folders ,API changes in Invitations(Added flags for sorting invitations), Invitations Logical errors fixes
* Kaushal: Plaid Institution Selection & Search New Flow integrated

Previous Action Items

* ~~Update the architectural diagram with third party integrations~~
* ~~Stuart to give the predefined 10 list of institutions~~

Action items

* Stuart to give the logo for logo not available institutions (chase logo)
* Mail gun account access

## Dec 4, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=bXB2c2lhbXJ2dXU2MXRkODRhbTg4c3RiNG9fMjAyNDEyMDRUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

Notes

* Bhesh: SMS service API ready & deployed, Plaid Integration Research In progress

[https://lolo-backend-bvwvl0c6.uc.gateway.dev/sms/api-docs](https://lolo-backend-bvwvl0c6.uc.gateway.dev/sms/api-docs#/OTP%20Verification/OtpController_verifyOtp)

* Bishal: Onboarding Flow B API changes, Secret Management Service Deployed
* Kaushal: Onboarding Flow B almost complete, Frontend Demo

Action items

* ~~Update the architectural diagram with third party integrations~~
* ~~Greg to upgrade sinch account credits ( need to wait for a day)~~
* Stuart to give the predefined 10 list of institutions
* ~~Bhesh to create notion card for customized link creation access on plaid dashboard (got the access already)~~

## Nov 27, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMTNUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* Stuart to provide Password Management best practices document. Any updates on this as we have started working on secret management?

Notes

* Bishal:

Secret Management Service: Changed db schema model for storing account secrets, API and swagger docs for account secrets locally completed (demo),CICD in progress.

* Kaushal: Bug fixes for frontend, Onboarding step 5 functionality and design completed, API integration ongoing

Action Items

* Stuart/Greg to Provide Sinch Account Credentials

## Nov 22, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMTNUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* ~~Update the RBAC diagram representation and include it in architecture section~~

Notes

* Bishal: RBAC updated diagram representation, Bug fixes for RBAC on asset management, Working on db schema for secret management service, RBAC implementation on user-management-service and other services,

Remaining: unable to connect to database private VPC network from cloudbuild (lolo-core CICD)

Card link: <https://www.notion.so/9e09b405bb954c058d31ef2dc7dd8af4?v=a42b17bdf1184026a79c58ba3ad02855&p=12ec2ecdcd9280d9be48ea8618cb9155&pm=s>

* Bhesh: **API Gateway Permissions**

Card link: <https://www.notion.so/9e09b405bb954c058d31ef2dc7dd8af4?v=a42b17bdf1184026a79c58ba3ad02855&p=11fc2ecdcd928003ae43d9d974d9327b&pm=s>

* Kaushal: Financial Api Integration, Working on Onboarding Step 5 UI and Modals.

Action Items

* Stuart/Greg to finalize the service that we will be using for SMS
* Stuart to provide Password Management best practices document

## Nov 20, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMTNUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* ~~Plaid Account access from Stuart~~
* Follow up for service we will be using for SMS
* ~~List down ten institutions only for the institution selection (Flag for preselected institutions)~~

Notes

* Bishal: Role based Access Control Implementation on Asset Management Service, Demo RBAC, Email Service
* Kaushal: Plaid Integration on frontend, Connecting Financial Account types to the backend service.
* Bhesh: Plaid Account Access Testing,Financial Accounts CRUD operation, Institutions Search API

Action items

* Update the RBAC diagram representation and include it in architecture section

## Nov 13, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMTNUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* Plaid Account access from Stuart
* ~~Create Notion Card for error message on pre selecting institution for the user on plaid~~
* Follow up for service we will be using for SMS
* List down ten institutions only for the institution selection (Flag for preselected institutions)

Notes

* Bishal: Testing on GCP Pub/Sub for email service, Researching on RBAC.
* Kaushal: Frontend Component changes as per Figma UI changes, Working to integrate Plaid connection in frontend
* Bhesh: Finance Management Service Deployment, Backend API for Account Types and Institutions

Action items

* Send email after onboarding success

## Nov 13, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMTNUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* ~~Spreadsheet for account types and institution data feed mapping~~
* [Plaid: Financial Account types and data feed Mapping](https://docs.google.com/spreadsheets/d/1UYFuKjBnWt_7pZqXmQqZwhMPQYgusbGCdI4k4JaOmkg/edit?usp=sharing)

Notes

* Bishal: Data seed (roles and trust level), household\_user table update, retrieving user\_id from access token , Bug fixes for file uploads
* Kaushal: UI for Phone Number OTP verification, Bug fixes
* Bhesh: Plaid Backend API in progress , Deployed frontend from the build files to make frontend faster.

Action items

* What service we gonna be using for SMS
* Plaid Account access from Stuart
* Create Notion Card for error message on selecting institution

## Nov 8, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMDhUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* Linking in background (doing the heavy lift) the institution selected by user and the account types they have said they have
* Follow up with Stuart the list of account types for finance
* Follow up for Production account for plaid
* ~~Frontend Styling changes according to previous standup~~

Notes

* Bhesh: 12000 institutions data seeded, API Creations for plaid integrations ongoing.
* Bishal: Authguard Implementation in backend for asset creation, Db presentation with demo households
* Kaushal: Styling Changes according to the figma designs, Asset upload api is integrated in frontend now (as folder delete in cloud storage permission access received).

Action items

* Spreadsheet for account types and institution data feed mapping

## Nov 6, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=cnJmdDFkOWRnczNsY3NqNGdrdXVyYWJwa2ZfMjAyNDExMDZUMDQwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Previous Action items

* ~~Schema: Keep data\_feed\_type (products) to Institution table itself~~
* ~~Scheam: Change item\_id to connection\_id~~

In Progress

* Bhesh: Finance Service Schema and database seeding creation
* Bishal: Household Members Count Schema and API Creation
* Kaushal: Working on Onboarding Step 2 & country code package usage, Drag and drop for file upload.

Action items

* Linking in background (doing the heavy lift) the institution selected by user and the account types they have said they have
* Follow up with the list of account types for finance
* Line Missing in the household select
* Three household and asset upload and present the database

## Oct 30, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMzBUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Action items from last meeting

* ~~Append a prefix (filename\_timestamp) for the same file name uploaded on a folder and save it in db but on the frontend show the same file name only removing the prefix.~~
* ~~Store Google Sign Up & Email/Password Signup~~

Agenda

* Created Schema Diagram for Financial Integration
* Plaid Account Access-Stuart
* Updated Plaid Integration Sequence Diagram V1 -> v2
* Nepal Office Holiday on 31st October

Action items

* ~~Keep data\_feed\_type (products) to Institution table itself~~
* ~~Change item\_id to connection\_id~~

## Oct 25, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMjVUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Action items from last call

* ~~Add description for Lolo Terraform~~
* ~~Create Notion card for Financial Institutions information questions~~
* ~~Prepare presentation using Drizzle studio~~
* ~~Stuart to send the team Country Phone Code Formats~~

Notes

* Asset Management File Upload code review and deploy completed
* UI update: Working to integrate File Upload API changes
* Drizzle Studio Presentation
* Plaid Integration Flow diagram

Action items

* Append a prefix (filename\_timestamp) for the same file name uploaded on a folder and save it in db but on the frontend show the same file name only removing the prefix.
* Store Google Sign Up & Email/Password Signup
* ~~Removing Services being filtered by the provider - diagram~~

## Oct 23, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMThUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Action items from last call

* ~~README in all repositories~~

Notes

* Lolo Core Npm Package CI/CD completed
* Ongoing Research on Plaid Integration
* UI update: Onboarding Process up to Assets Upload demo
* Predefined assets listing API completed and User Progress tracker in progress.

Action items

* Add comments on Lolo Frontend
* ~~Add description for Lolo Terraform~~
* Prepare presentation using Drizzle studio
* Stuart to send the team Country Phone Code Formats
* Create Notion card for Financial Institutions information

## Oct 18, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMThUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Notes

* Migration from TypeOrm to Drizzle is Completed
* User Registration Blocking Cloud Function is completed
* Updated Technical Specification with new changes
* UI update: Registration Process demo, working on Onboarding Flow

Action items

* README in all repositories

## Oct 16, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMTZUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Code review ongoing for Migration to Drizzle
* Working on creating the blocking function to sync registered users between identity platform & lolo backend.
* UI Update: Working on Onboarding flow
  + Waiting for the dev mode access

Action items

## Oct 9, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMDlUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Nepal Office Holiday on 11th October
* UI Flow: Completed Registration Steps 1 and 2
* Working to Migrate to Drizzle
* API Gateway with necessary authorization is ready ; working to add all the services API on API gateway.

Action items

## Oct 4, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDEwMDRUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Work Estimation to migrate from TypeORM to Drizzle
* Demo for new incorporated feedback on Onboarding Flow
* GCP Permissions: API Gateway

Action items

## Oct 2, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MjdUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Household: Send Invitation and Accept Invitation:
  + Working on Email Service
  + Updated Swagger document for Household Invitation Service
* Demo for new incorporated feedback on Onboarding Flow
* Email Services: Sendgrid dynamic email template creation and working on email service using cloud function
* Testing for Cloud function and artifact registry permissions for GCP
* Research on Drizzle vs Type ORM and Redux Vs Recoil

Action items

## Sep 27, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MjdUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Completed Technical Specification Document and had internal review with the team
* Ongoing work for email service using cloud function
* Completed the Swagger documentation for Asset Management as well
* Completed Sign-in with Authentication Google
* API Gateway created and testing for User Management Services API

Action items

## Sep 25, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MjVUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* CI/CD Completed for Core Backend and deployment work completed in GCP
* Working on Core backend in Artifact Registry (publishing npm package is done and now working on installing it in User Management Service & Asset Management Service)
* Ongoing work on Creating API Gateway for the backend services.
* Working on Technical Specification Document
* Working on using debounce in frontend to save each field after user inputs in onboarding
* Testing Cloud Function Deployment From CLI

Action items

## 

## Sep 20, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MjBUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Feedback incorporate on Household creation and Member Invitation
* Working on Deployment for core backend in Artifact Registry
* UI Changes for addition of Household in Onboarding Flow
* Updated GCP related issue in Notion
* Completed Swagger Docs: User Management
* Sendgrid Login Update - Need OTP from Greg’s Number to login for 30 days
* Update on Nepal Holidays and PTO:
  + October 11th - Dashain
  + October 31st - Tihar

Action items

## Sep 18, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MThUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Update on Devops & Data Flow Diagram for Invitation to Household
* Sendgrid Access Issue
* Tested Cloud Function Access we need more access for the cloud function deployment - added on notion tasks.
* Completed Swagger Docs: User Management
* Working on Deployment for core backend in Artifact Registry
* Identity provider for Email/Signup managed for login now waiting for google authentication provider access.

Action items

## Sep 13, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MTNUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Issue in GCP identity Platform: Permission
* Swagger Docs: User and Asset Management
* Demo User management service: Onboarding Process

Action items

## Sep 11, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MTFUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Update on Core backend NPM package

i. Created folder structures and added entities & migrations for asset and user management.

i. Facing issue on publishing package to artifact registry from local machine likely due to permission issues.

ii. Facing authentication issues while publishing from CICD (service account) as well need more research on it.

* Ongoing work update on User management service:

i. update user record in database after registration with Google identity platform

ii. cicd in progress

iii. call asset management service to create a household in progress. (locally)

* Further question decision for Requirement update on Notion

Action items

## 

## Sep 6, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MDZUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Feedback implementation on User Flow Diagram
* In-progress version of Structural Diagram
* Working on feedback after demo for Asset Management
* Ongoing work on User management service
* Discussion on Questions regarding the requirements

Action items

## Sep 4, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA5MDRUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Update on User flow diagram
* Deployed asset management service
* Ongoing work and Demo for Asset Management

Action items

## Aug 30, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA4MzBUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* CI/CD pipeline is almost finalized
* Update on Architectural Diagram version 4
  + Add VPC peering in the diagram
  + Highlight how backend services interact with each other using api gateway
* Ongoing work on Asset Management
  + Object deletion permissions/Object Admin permission needed
* Team Questions regarding the requirement and user flow

## Aug 28, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA4MjhUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Ongoing work on Asset Management.
  + Services update for creating/viewing files access : Storage Object Viewer and Creator
* Developing DB models for roles and permissions.
* Making progress with Terraform setup and deployment process updates.
* Any updates on finalizing the requirements and wireframes?

## Aug 23, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=MGNrM29sdTdhdWg0MmJqdXJvbXVsZHYwOGdfMjAyNDA4MjNUMDQxNTAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [Rupesh Karn](mailto:rkarn@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com)

Agenda

* Error in Access provided in GCP
* Modification NestJs backend
  + Local changes were not reflected in production and development: Fixed
* Including Terraform in Architectural Diagram
* Demo: Create Login UI and Connect the login UI with Cloud Identity Platform
* Questions related to User authentication and authorization

## Aug 20, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=MGNrM29sdTdhdWg0MmJqdXJvbXVsZHYwOGdfMjAyNDA4MjBUMDQxNTAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [Rupesh Karn](mailto:rkarn@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com)

Agenda

* Research on google identity platform and blocking functions
* Research on implementing api gateway in gcp using cloud endpoint or api gateway
* Modify nest js backend template
* Updates on Architectural Diagram
* Create Login UI and Connect the login UI with Cloud Identity Platform

Takeaways:

Using the Notion as source of truth

* Link the epics in Notion
* Will be updating the requirements based on Notion in our Jira Tickets
* Team will be using Jira for Ticket management

## Aug 16, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA4MTZUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Feedback on Process Diagram Review
  + Stuart and Greg to share feedback
* Updated DevOps Diagram
  + Explore on Secure Source Manager
  + Explore on Cloud Deployment Manager
  + Including Terraform the in DevOps Diagram
* Update on Access for GCP
  + Stuart to provide the access tomorrow
* Research for Auth0 and Google Identity Platform
  + We will using Google Identity Platform

Action Items:

For next Stand up, we will be working on research on Storage: Secret Manager and Google Cloud Storage provide the Sample UI skeleton for demonstrating how it works

## Aug 14, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=NGZqMGxidXBxdm5pcmxvODYwc3VkbGQ5aDNfMjAyNDA4MTRUMDMwMDAwWiBrcmlzdGluYS5zaGlraHJha2FyQG1haXRyaXNlcnZpY2VzLmNvbQ)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Agenda

* Process Diagram Review
  + Reviewed the process Diagram and team has added Greg and Stuart as collaborator
* Github Access: Collaborator Addition
  + Dev team has access to Github
* Update Auth0 Frontend and Backend
  + Auth0 Access
* Access for GCP
  + Stuart and Greg will be providing the access soon

Action Items:

* For next Stand up, we will be working on DevOps Diagram and feedback provided on the process diagram

## Aug 9, 2024 | [LOLO Daily Standup Meeting](https://www.google.com/calendar/event?eid=N2IxMDViYXZpdDhuZGw1MnQ4NmdvYzV0ZTIga3Jpc3RpbmEuc2hpa2hyYWthckBtYWl0cmlzZXJ2aWNlcy5jb20)

Attendees: [greg@lololegacy.com](mailto:greg@lololegacy.com) [Jeff Rick](mailto:jrick@maitriservices.com) [Rupesh Karn](mailto:rkarn@maitriservices.com) [Kristina Shikhrakar](mailto:kristina.shikhrakar@maitriservices.com) [Julie Ditta](mailto:jditta@maitriservices.com) [Robert Woollam](mailto:rwoollam@maitriservices.com) [Bhesh Raj Thapa](mailto:brthapa@maitriservices.com) [Kaushal Dhakal](mailto:kaushal.dhakal@maitriservices.com) [Bishal Joshi](mailto:bishal.joshi@maitriservices.com) [stuart@lololegacy.com](mailto:stuart@lololegacy.com)

Attached files: [Lolo QnA](https://docs.google.com/document/d/1xPD7YIy8qX9F9st9RjC9m0-UPTneJO0C-hiXB0A0KP8/edit?usp=drivesdk)

### **Key Points Discussed:**

**JIRA Board:**

* We’ve kicked off Sprint 1 on the [JIRA board](https://maitriservices.atlassian.net/jira/software/c/projects/LOLO/boards/16/backlog). Please take a moment to review it and share any feedback you may have.

**Communication:**

* As suggested by Greg, we’ll be primarily communicating through Slack for any questions or updates.

**Documentation:**

* We’ll be using Notion and Google Docs for all our documentation needs.

**Resource Access:**

* We’ve compiled a list of [resources](https://docs.google.com/document/d/1Aq5NeGj6P9Vcjo2TDoLbDEUYKTbEOBMeV4E6HN4KNgk/edit#heading=h.7p4dnd3vm76a) we need access to from the Lolo side. GCP is our top priority, followed by the Auth0 dashboard.
* We haven't received GitHub access for Rupesh.

**Requirements Discussion:**

* Greg assisted us with some questions regarding the requirements. However, a few areas still need further discussion.

### **Focus for the First Sprint:**

* **Researching and documenting the integration process for:**
  + Auth0 Integration for React
  + MFA Integration in Auth0
  + Role-Based Access Control
* **Preparation for Service level architecture diagram or block diagram**